AI Reels Generator — MVP Spec

Problem, Solution, Scope & Technical Architecture

# Problem Statement

Creators and brands produce long-form video (podcasts, webinars, interviews) but lack the time and editing skill to repurpose it into short, vertical, social-ready clips. Manual clipping, reframing, and captioning takes hours per video and doesn't scale with upload volume.

# Solution

An AI pipeline that ingests one long-form video and outputs multiple ready-to-post vertical reels, automatically. The system transcribes the video, identifies the strongest moments, cuts and reframes them to 9:16, burns in styled captions, and delivers a gallery the user can preview, select, and download — no manual editing required.

# Scope of the MVP

Target: ~50 users, functional core loop, cost-optimized using GCP credit.

- Email/social sign-up and login

- Raw video upload with progress tracking

- Automatic transcription + highlight detection (single Gemini API call)

- Automatic 9:16 reframing with subject tracking

- Burned-in styled captions

- Gallery of 3–5 generated reels per upload

- MP4 download

Out of scope for MVP:

- Direct social posting (Instagram/X API) — requires app review, added later

- Custom crop/caption editing UI — one fixed template for v1

- 10-reel output — capped at 3–5 to control processing cost

# Technical Architecture

Pipeline flow:

1. User signs up (Supabase Auth) and uploads raw video to Google Cloud Storage.

2. Upload triggers a Cloud Tasks job.

3. Worker sends video to Gemini API → returns timestamped transcript + ranked highlight segments (JSON).

4. Worker runs FFmpeg + YOLOv8/MediaPipe: cuts top-ranked segments, reframes 16:9 → 9:16 with subject tracking, burns in styled captions.

5. Rendered reels (3–5 per video) saved to GCS; job status updated.

6. User previews reels in dashboard, downloads MP4.

Stack:

| Segment | Pick | Cost (MVP) |
| --- | --- | --- |
| Auth | Supabase Auth | $0 — free tier |
| Storage | Google Cloud Storage | $0 — credit-covered |
| STT + Highlight detection | Gemini API (2.5 Flash-Lite) | ~$5–15 — credit-covered |
| Reframe / segmentation | Self-built: YOLOv8/MediaPipe + FFmpeg on GCP compute | $0 — credit-covered |
| Captions | FFmpeg | $0 |
| Job queue | Google Cloud Tasks | $0 — free tier |
| Backend | FastAPI on Cloud Run | $0 — free tier |
| Frontend | React + Tailwind on Vercel / Firebase Hosting | $0 — free tier |

Entire MVP stack runs at effectively $0 out-of-pocket within the $300 GCP credit. Migration triggers: move storage to Cloudflare R2 once egress exceeds ~$20–30/mo; add Deepgram if Gemini transcription accuracy is insufficient; move job queue to Celery+Redis if orchestration needs exceed Cloud Tasks.